Project Retrospective

Ageless Tech Solutions Complaint Management System

What went well during your project?

- Building the project in smaller stages worked well.

- I was able to create the database before building the rest of the application.

- I successfully created:

  - Customer login

  - Technician login

  - Administrator login

  - Customer complaint submission

  - Technician complaint updates

  - Administrator complaint assignment

- The database tables worked together correctly.

- I gained a better understanding of MVC.

- I learned how the Model, View, and Controller work together.

- I became more comfortable using PHP with MySQL.

What went poorly during your project?

- File paths caused several errors.

- Some require once statements pointed to the wrong location.

- Redirects sometimes sent users to the wrong page.

- MySQL did not always start correctly in XAMPP.

- Database connection errors slowed down development.

- MVC organization was difficult at first.

- Some files originally contained:

  - Database code

  - Processing code

  - HTML

- I had to reorganize some of the project so each file had a clearer responsibility.

Was your project plan useful?

- Yes, the project plan was useful.

- It gave me a general order for completing the project.

- The plan helped me organize the project into stages.

- My general order was:

  - Create the database

  - Build login

  - Add user roles

  - Add complaint functions

  - Add security

  - Test the application

- The plan helped prevent me from trying to complete everything at once.

- However, the plan could not predict all of the technical problems I encountered.

How much were you able to stick to your project plan versus make adjustments?

- I followed the general project plan.

- I had to make several adjustments during development.

- Some tasks took longer than expected.

- I needed additional time for:

  - Login authentication

  - Sessions

  - Role-based access

  - File paths

  - Redirects

  - Database connections

- I also had to reorganize the project into a clearer MVC structure.

- The overall project goals stayed the same.

- The steps and time needed to complete those goals changed.

How much additional work did you find during the project execution?

- I found more additional work than I expected.

- At first, I mainly planned to:

  - Create the database

  - Build forms

  - Submit complaints

  - Update complaints

- During development, I also had to work on:

  - Sessions

  - Password security

  - Role restrictions

  - Prepared statements

  - Form validation

  - Redirects

  - Error handling

  - Testing

- I also spent additional time troubleshooting XAMPP and MySQL.

- Fixing one problem sometimes revealed another problem.

If you were starting over from the beginning, what would you do differently?

- I would create the MVC folder structure before writing most of the code.

- I would decide early which code belongs in:

  - Model

  - View

  - Controller

- I would test each feature immediately after creating it.

- I would fully test login before moving to complaint functions.

- I would review database table relationships earlier.

- I would double-check file and folder paths before adding more code.

- I would allow more time for troubleshooting.

- I would make smaller changes and test after each change.

- I would keep the project structure simple from the beginning.

Final Reflection

- This project helped me understand how a complete web application works.

- I had to combine several topics from the course, including:

  - PHP

  - MySQL

  - HTML forms

  - Sessions

  - Security

  - Object-oriented programming

  - MVC

  - Database operations

- The most valuable part of the project was learning how to troubleshoot problems.

- I also learned that testing and debugging can take as much time as writing the original code.